## Slide 1: RUSH GAME
Mobserv Project

## Slide 2: Team member
DAM Quynh-Giang
LAM Cao-Vien
LE Anh-Dung
LUONG Trong-Hieu
NGUYEN Huynh
TRUONG Ngoc-Tuan

## Slide 3: Name and Slogan
RUSH GAME – Run for your dinner
A 2.5D platformer game
Story:
  There are 2 kids under a martial training course with their master.
  The master asks them bring home a magic stone in the nearby forest.
  Who cannot bring the stone home won’t have the dinner.
  The race between 2 kids begins.

## Slide 4: Initial business Model
target users/country/phone, competitors in both android market and apple app store, and pricing/marketing strategy

## Slide 5: Initial GUI and Scenario

## Slide 6: Software architecture

## Slide 7: Development
Framework used: Unity 3D
  A powerful, cross-platform engine and editor tool for creating game
  Games are written in C# or JavaScript and can be built for Windows, Mac OS, Linux, iOS, Android, WP, Web…
  It’s free with limited features
  Resources can be found on Unity’s Asset store

## Slide 8: Development
Software development method
  SCRUM
  How we do:
    Make a tasks list that every one will check in and out regularly  no overlap
    Meeting every Thursday afternoon
    Refine requirement, game features … after each meeting
    Checkpoint for each 2 weeks.

## Slide 9: Development
Project Status:
  Basic features have been done separately  integrating
  Gameplay and Map design have been done
Work Plan (Checkpoint 1 has obtained)
  Checkpoint 2: 31/12/2013
    Finish map modeling
    Finish all interactions between Player and environment
  Checkpoint 3: 15/01/2014
    Finish implementation of Player’s skills
  Checkpoint 4: 31/01/2014
    Release version 1.0

## Slide 10: Development
Contribution currently:
  Animator: Anh-Dung
  HUD: Huynh
  Map design and modelling: Vien
  Network server side: Hieu
  Network client side: Giang
  Player Controller: Tuan
Next: We work according to the tasks list

## Slide 11: Demo

## Slide 12: Q & A

## Slide 13: Thank you !!!